## Slide 1: Internal Audit - Project Startup & Closure Controls
General Corporate Operations
January 6, 2026

## Slide 2: Executive Summary
Objectives
To evaluate governance over project initiation, budgeting, milestone monitoring and formal project closure.
Background
Corporate projects span process improvement, facilities upgrades and internal change programs.
Scope
Assessment of project charters, budget approvals, milestone tracking and lessons-learned documentation.

## Slide 3: Observation 1: Missing Project Charters
Issue: Several projects commenced without approved charters or defined success criteria.
Risk: Scope creep, budget overruns, and poor alignment to strategic objectives.
Risk Rating: FOR IMPROVEMENT
Recommendation: Require approved project charters with scope, budget and success metrics prior to start.

## Slide 4: Observation 2: Informal Project Closure
Issue: Project closures lacked formal acceptance and lessons learned, with no financial reconciliations.
Risk: Unresolved issues, duplicated efforts, and incomplete cost accounting.
Risk Rating: FOR IMPROVEMENT
Recommendation: Implement formal closure checklist requiring sign-off, financial reconciliation and lessons capture.

## Slide 5: Recommendations Summary
Enforce approved project charters before project start.
Standardize formal project closure with financial reconciliation.
Maintain a central project repository for governance.

## Slide 6: Management Action Plan
Action Item | Owner | Deadline
Project charter policy | PMO Director | Feb 2026
Closure checklist implementation | PMO | March 2026
Central project repository | PMO Systems | April 2026